T E C H N O L O G Y A D V I S O R Y Project Status and RAID Report AI Meeting Interpreter — Risks, Assumptions, Issues, Dependencies Document AMI-RAI-010 · Version 1.0 Date of issue: 18 August 2026 Classification: Client Confidential AI Meeting Interpreter 18 August 2026

Document Control

The following table records the ownership, status and classification of this document.

| Document Title | Project Status & RAID Report |
| --- | --- |
| Document Identifier | AMI-RAI-010 |
| Version | 1.0 |
| Status | Issued |
| Date of Issue | 2026-08-18 |
| Prepared By | Technology Advisory Practice |
| Client / Engagement | AI Meeting Interpreter — Independent Technology Review |
| Classification | Client Confidential |

Version History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 0.1 | 2026-08-18 | Technology Advisory | Initial working draft produced from repository inspection. |
| 1.0 | 2026-08-18 | Technology Advisory | First issued version for client review. |

Distribution & Approval

| Name | Role | Action | Date |
| --- | --- | --- | --- |
| 【Client Sponsor】 | Product Owner | Approve | 【____/____/____】 |
| 【Engineering Lead】 | Technical Authority | Review | 【____/____/____】 |
| 【Security Officer】 | Information Security | Review | 【____/____/____】 |

Table of Contents

1. Executive Status Summary	2

2. Delivery Status	2

3. RAID Register	2

3.1 Risks	3

3.2 Assumptions	3

3.3 Issues	3

3.4 Dependencies	3

4. Gap Analysis	4

5. Prioritised Next Steps (30/60/90-Day Roadmap)	4

6. Overall Assessment	4

Note: This Table of Contents is generated via field codes. To ensure page number accuracy after editing, please right-click the TOC and select “Update Field.”

# 1. Executive Status Summary

The AI Meeting Interpreter is a feature-complete early-stage prototype (v0.1.0). Its core promise — capture, live transcription, and real-time interpretation across three synchronised panes — is implemented end to end and is architecturally sound. The principal gaps are not functional but assurance-related: a critical secrets-hygiene finding, no automated testing or CI/CD, a disabled Content Security Policy, and unaddressed privacy controls for meeting recording. The product is suitable for internal demonstration and continued development; it is not yet suitable for production or external distribution without the remediations listed in this report.

# 2. Delivery Status

Table 33 — Capability Delivery Status

| Workstream | Status | Commentary |
| --- | --- | --- |
| Audio capture & mixing | Complete | Loopback + mic with graceful degradation |
| Real-time transcription | Complete | AssemblyAI streaming integrated |
| LLM analysis pipeline | Complete | Four-stage pipeline with cost gating |
| Three-pane UI | Complete | Glassmorphism theme, event-driven |
| Optional persistence | Complete | PostgreSQL with memory fallback |
| Automated testing | Not started | No framework; placeholder test script |
| CI/CD pipeline | Not started | Manual builds only |
| Security hardening | Not started | CSP disabled; secrets committed |
| Privacy & consent controls | Not started | No consent gate or retention policy |
| Product identity & docs | In progress | README strong; brain.md missing; generic naming |

# 3. RAID Register

The RAID register below is the living core of this report. Owners and due dates are assigned as placeholders for the client to confirm.

## 3.1 Risks

Table 34 — Risks

| ID | Risk | Likelihood | Impact | Owner | Mitigation |
| --- | --- | --- | --- | --- | --- |
| R-01 | Exposed API keys enable account abuse or unexpected charges | High | High | 【Product Owner】 | Rotate keys (F-01); add secret scanning; least-privilege vendor keys |
| R-02 | Meeting-recording without consent triggers regulatory or reputational harm | Medium | High | 【Product Owner】 | Consent gate, disclosure statement, retention policy (F-04) |
| R-03 | Vendor pricing or rate-limit changes degrade the product or raise cost | Medium | Medium | 【Eng Lead】 | Provider-neutral adapters; local-model evaluation (AMI-VCA-009) |
| R-04 | Unsupervised sidecar crash halts AI features during a live meeting | Medium | Medium | 【Eng Lead】 | Add sidecar supervision and restart |
| R-05 | No tests allow regressions as features are added | High | Medium | 【Eng Lead】 | Deliver Quality Roadmap Phase 1–2 (AMI-QTS-007) |
| R-06 | Windows-only validated capture limits platform claims | Medium | Low | 【Eng Lead】 | Validate macOS/Linux capture paths before marketing them |

## 3.2 Assumptions

Table 35 — Assumptions

| ID | Assumption | Consequence if False |
| --- | --- | --- |
| A-01 | A default audio output device is always present during capture | Capture start fails; user sees an error |
| A-02 | Network access to AssemblyAI and Google is available and broadband-grade | Transcription latency rises or connection fails |
| A-03 | Vendor streaming/LLM services process audio transiently per their terms | Privacy posture depends on verifying current vendor terms |
| A-04 | Single-user, single-meeting use on one machine | Concurrent sessions are unsupported by design |
| A-05 | PostgreSQL, when used, is administered and secured by the operator | Database hardening is out of the product's scope |

## 3.3 Issues

Table 36 — Issues

| ID | Issue | Severity | Status | Owner | Action |
| --- | --- | --- | --- | --- | --- |
| I-01 | Hardcoded API keys and DB password committed in three test files | Critical | Open | 【Product Owner】 | Rotate immediately; refactor to env vars; scrub history |
| I-02 | Content Security Policy disabled with global Tauri bridge enabled | High | Open | 【Eng Lead】 | Enable restrictive CSP; disable withGlobalTauri |
| I-03 | No automated tests; test script is a failing stub | High | Open | 【Eng Lead】 | Deliver Quality Roadmap |
| I-04 | No CI/CD pipeline or containerised environment | Medium | Open | 【DevOps】 | Stand up pipeline (AMI-QTS-007 §5) |
| I-05 | README references missing brain.md; product naming still generic (tauri-app) | Low | Open | 【Product Owner】 | Restore/remove blueprint; complete product identity |
| I-06 | innerHTML rendering of AI-generated text | Medium | Open | 【Eng Lead】 | Switch to safe DOM construction |
| I-07 | Sidecar not packaged with the installer; resolved by relative path | Medium | Open | 【Eng Lead】 | Complete distribution bundling |
| I-08 | meetings.summary never populated in practice | Low | Open | 【Eng Lead】 | Wire endMeeting summary from pipeline state |

## 3.4 Dependencies

Table 37 — Dependencies

| ID | Dependency | Type | Status | Managing Party |
| --- | --- | --- | --- | --- |
| D-01 | AssemblyAI account and API key | External service | Active — key must be rotated | 【Product Owner】 |
| D-02 | Google AI Studio account and API key | External service | Active — key must be rotated | 【Product Owner】 |
| D-03 | PostgreSQL instance (optional) | Infrastructure | Optional / user-provided | 【Operator】 |
| D-04 | Rust and Node.js toolchains on build machines | Tooling | Available | 【DevOps】 |
| D-05 | Legal review of recording-consent obligations | Internal service | Not started | 【Legal】 |

# 4. Gap Analysis

The gap analysis contrasts the current state with the minimum bar for production use.

Table 38 — Current vs Production Target

| Dimension | Current State | Production Target | Gap |
| --- | --- | --- | --- |
| Secrets management | Live keys committed to repo | Env-var only; scanned in CI; rotated on incident | Large — critical |
| Testing | None automated | Unit + integration suite green in CI | Large |
| Delivery pipeline | Manual builds | Automated build/test/guard pipeline | Large |
| Webview security | CSP disabled; global bridge | Restrictive CSP; module-scoped bridge | Medium |
| Privacy controls | None | Consent gate, retention, disclosure | Large |
| Resilience | Graceful degradation present; no supervision | Sidecar supervision; restart; health signals | Medium |
| Observability | Console logs only | Structured persistent logs; basic metrics | Medium |
| Distribution | Developer builds only | Signed, bundled installers with sidecar included | Medium |

# 5. Prioritised Next Steps (30/60/90-Day Roadmap)

Table 39 — Roadmap

| Horizon | Actions | Exit Criteria |
| --- | --- | --- |
| Next 30 days | Rotate credentials (I-01); refactor test scripts to env vars; enable secret scanning; enable CSP and disable global bridge (I-02); begin consent/retention design (R-02) | No live secrets in repo; scanner in CI; CSP enforced |
| 31–60 days | Deliver Quality Roadmap Phases 1–2 (unit tests, CI Verify/Test stages); fix innerHTML rendering (I-06); commit gateway lockfile | Pipeline green with baseline tests |
| 61–90 days | Quality Roadmap Phase 3 (frontend tests, E2E smoke); sidecar supervision; cost telemetry and configurable cap; consent gate implemented; complete product identity and documentation (I-05); complete installer bundling (I-07) | Internal beta candidate with documented consent flow |

# 6. Overall Assessment

The engineering foundation of the AI Meeting Interpreter is credible: a clean separation between a latency-sensitive Rust audio path and an easily iterated Node intelligence path, sensible cost containment, and graceful degradation where it matters. The work required to reach a production-worthy posture is concentrated in security hygiene, quality assurance and privacy — all addressable within the roadmap above without re-architecting the product. The single non-negotiable immediate action is rotation of the exposed credentials.